# CORE — Claude Code Project Brief

This document is the working brief for Claude Code. Read this entire file at the start of every session before writing or changing code. Treat the locked decisions section as non-negotiable unless I (Ollie / @d3vclippedit) tell you otherwise in chat.

## 0. Quick context

Working name: CORE — Create. Own. Run. Everything. (working name only; see §13.1 for important context — there is an unaffiliated streaming group called CORE that just launched, and Ollie is using the name strategically in hopes of partnering with them. Treat the name as provisional and contingent until that conversation has happened.)

Tagline: Communities for creators who actually run them.

One-line pitch: A creator-owned community platform — Reddit-style discoverable forums, Twitter-Communities-style identity, built specifically for streamers and the people around them.

Developer / creator brand: @d3vclippedit (Ollie). Always referenced in the platform's footer, About page, and "Built by" surfaces — not as the platform's primary brand.

Stack: Remix (Vite) on Cloudflare Pages, with Cloudflare D1 (SQLite), R2 (object storage), and KV (sessions/cache). All deploy targets are Cloudflare. Source on GitHub.

Scope for V1: Lean MVP with V2 stubs. Ship a tight, working community platform — auth, communities, posts, comments, voting, basic moderation. Design the schema and routes so the bigger feature set (badges, XP, leaderboards, discovery feeds, achievements, multiple section types) can drop in later without refactor.

## 1. Mission for Claude Code

Build CORE: a deployed, working web application matching the spec below, committed to GitHub, deployed to Cloudflare Pages, with a clean codebase the next contributor can pick up.

You should:

- Make sensible engineering decisions inside the locked tech stack (§3) without asking permission for every small thing.

- Stop and ask Ollie when something in this doc is ambiguous or contradicts itself, when scope creep would push you past the V1 boundary, or when a decision changes the public-facing brand or product behavior.

- Commit early and often. Use small, descriptive commits (feat: …, fix: …, chore: …). Push to the main branch only after a phase verification step (§9) passes.

- Treat the V1 → V2 boundary (§11) as real. Do not implement V2 features in V1 even if they're easy.

- Write tests for auth, voting, and moderation logic — these are the parts where bugs cause real damage. Other tests are bonus.

You should not:

- Switch frameworks, hosting providers, or databases without written permission from Ollie.

- Use the character portraits from the d3vclippedit logo anywhere (§5.4).

- Introduce paid third-party services beyond what §3 lists. Free tiers and Cloudflare-native services only for V1.

- Build any V2 features (§11) in V1.

- Ship anything to production that doesn't pass the verification checklist for its phase (§9).

## 2. What CORE is

### 2.1 Product summary

CORE is a community platform where streamers and creators run their own forum-style communities. Every community is a customizable hub: branded banner, accent color, themed sections, public posts, threaded discussion, voting, moderation, and a verified-streamer badge for the owner. The model sits closer to Reddit, X Communities, or vBulletin-era forums than Discord — discoverable, indexed, identity-bearing, asynchronous discussion-first, with chat-style ephemerality intentionally rejected.

### 2.2 Three roles in the world

- Streamer / creator (community owner) — claims a community, customizes it, posts announcements, runs the show. Highest in-community role.

- Members — sign up with email + unique handle, join communities, post, comment, vote. Can earn badges/roles community-by-community (V2).

- Anonymous visitors — can browse and read everything public; cannot post, vote, or comment.

### 2.3 V1 vs. V2 boundary (read carefully)

V1 ships:

- Auth with email + unique platform-wide @handle + password.

- User profiles (basic).

- Community creation (gated — see §13 open question), customization (banner, icon, accent color, description, rules).

- Post creation (text, image, link, embedded clip URL — Twitch + YouTube parsing).

- Comments with nested replies (one level deep is fine for V1; schema supports unlimited).

- Upvote / downvote on posts and comments.

- Community feed (sort: hot, new, top).

- Platform home feed (subscribed communities + trending — trending is a simple "most-upvoted last 24h" query in V1, no real algorithm).

- Mod / Senior Mod / Admin / Streamer roles per community with the permission matrix in §8.

- Basic moderation: remove post/comment, timeout user, ban user, audit log, report queue.

- Verified-streamer badge (manually granted by platform admin for V1).

- Light discovery: a /communities page listing all communities with simple sort.

- Settings: change password, change display name, delete account.

V2 stubs in V1 (schema and routes accommodate, but no UI / logic shipped):

- Badges and achievements (table + assignment API designed; no earning logic).

- XP / level / reputation system (column on user; no accrual logic).

- Leaderboards.

- Section types beyond General Feed (schema supports, UI ships only General Feed in V1).

- Polls (post type enum includes poll, no UI to create or vote).

- Followers / following.

- Bookmarks / saves (table designed, no UI).

- Trending algorithm beyond simple top-24h.

- Auto-moderation, keyword filtering, NSFW filtering, anti-spam classifier.

- Appeals system.

- Tags / categories on posts.

- Activity streaks, contribution rankings.

- Featured creator surfaces beyond a manual flag.

If a V2 feature is trivial to ship correctly in V1 (e.g., a bookmarks table + API endpoint with no UI), do it. If it's not trivial, leave a clear // V2: comment at the most relevant code location.

## 3. Locked tech stack (do not change without permission)

| Concern | Choice | Why |
| --- | --- | --- |
| Frontend + backend | Remix (Vite) with @remix-run/cloudflare | Native Cloudflare Pages support, server actions, tight Cloudflare bindings, fast cold starts |
| Hosting | Cloudflare Pages with Pages Functions | Free tier covers MVP, integrates with Workers / D1 / R2 / KV |
| Database | Cloudflare D1 (SQLite) | Free tier generous, serverless, fits CORE's read-heavy access pattern |
| ORM | Drizzle ORM | Lightweight, works on Workers, SQL-first |
| Migrations | Drizzle Kit | Generate + apply via wrangler d1 migrations |
| Object storage | Cloudflare R2 | For banners, avatars, post images |
| Sessions / cache | Cloudflare KV | Sessions, hot reads |
| Auth | Custom session-cookie auth using KV; Argon2id for password hashing (@noble/hashes/argon2 works on Workers) | No third-party SaaS; full control |
| Forms / validation | Zod + Remix actions | Typesafe end-to-end |
| Styling | Tailwind CSS v4 | Speed; matches the minimal aesthetic |
| Component primitives | Radix UI primitives + your own styled components — no shadcn @/components magic, just clean wrappers | Accessibility, no shipped bloat |
| Icons | lucide-react | Sharp, minimal, fits aesthetic |
| Rich text | Tiptap (V1: minimal toolbar — bold, italic, link, code, blockquote, image, lists). | Standard, extensible, headless |
| Image processing | Cloudflare Images (paid, defer) — for V1, accept uploaded images as-is, enforce size limits in code | Cost discipline |
| Email | Resend (free tier covers MVP — verification + password reset) | Reliable, simple API; bring API key via env var |
| Embeds | Server-side parsing of Twitch / YouTube URLs into oEmbed-style data | No third-party embed SaaS |
| Testing | Vitest + Playwright for one happy-path E2E | Light but real |
| Lint / format | Biome (single tool replaces ESLint + Prettier) | Faster, simpler config |
| CI/CD | GitHub Actions → wrangler pages deploy | Standard |
| Observability | Cloudflare Workers Logs + Sentry (free tier, optional) | Cheap |

Node version: 20 LTS or 22 LTS. Package manager: pnpm.

If something here doesn't work as I described — e.g., a Cloudflare API has changed since this brief was written — investigate, document the discrepancy, and propose a substitute in chat before changing course.

## 4. Repository structure

core/

├── .github/

│   └── workflows/

│       ├── deploy.yml              # main → Cloudflare Pages

│       └── ci.yml                  # PRs: lint, typecheck, test

├── app/                            # Remix application

│   ├── routes/

│   │   ├── _index.tsx              # platform home / discovery

│   │   ├── auth.signup.tsx

│   │   ├── auth.login.tsx

│   │   ├── auth.logout.tsx

│   │   ├── auth.verify.$token.tsx

│   │   ├── auth.forgot.tsx

│   │   ├── auth.reset.$token.tsx

│   │   ├── settings.tsx

│   │   ├── settings.account.tsx

│   │   ├── settings.profile.tsx

│   │   ├── communities._index.tsx  # all communities directory

│   │   ├── communities.new.tsx     # create community (gated)

│   │   ├── c.$slug.tsx             # community layout

│   │   ├── c.$slug._index.tsx      # community feed

│   │   ├── c.$slug.about.tsx

│   │   ├── c.$slug.rules.tsx

│   │   ├── c.$slug.members.tsx

│   │   ├── c.$slug.mod._index.tsx  # mod dashboard (role-gated)

│   │   ├── c.$slug.mod.queue.tsx

│   │   ├── c.$slug.mod.audit.tsx

│   │   ├── c.$slug.mod.settings.tsx

│   │   ├── c.$slug.mod.staff.tsx

│   │   ├── c.$slug.posts.new.tsx

│   │   ├── c.$slug.posts.$postId.tsx

│   │   ├── u.$handle.tsx           # public user profile

│   │   ├── about.tsx               # platform about + d3vclippedit credit

│   │   ├── legal.terms.tsx

│   │   ├── legal.privacy.tsx

│   │   ├── api.upload.tsx          # signed R2 uploads

│   │   └── api.embed.tsx           # oEmbed proxy

│   ├── components/

│   │   ├── ui/                     # buttons, inputs, dialogs, toasts

│   │   ├── post/                   # PostCard, PostComposer, VoteButtons

│   │   ├── community/              # CommunityHeader, Sidebar, RulesPanel

│   │   └── layout/                 # AppShell, Header, Footer

│   ├── lib/

│   │   ├── auth/                   # session, password, handle, email

│   │   ├── db/                     # drizzle client + schema

│   │   ├── permissions.ts          # role + permission helpers

│   │   ├── markdown.ts

│   │   ├── embeds.ts               # twitch / youtube parsers

│   │   ├── slugify.ts

│   │   └── ratelimit.ts            # KV-backed rate limiter

│   ├── styles/

│   │   └── tailwind.css

│   ├── entry.client.tsx

│   ├── entry.server.tsx

│   └── root.tsx

├── db/

│   ├── schema.ts                   # Drizzle schema

│   ├── migrations/                 # generated SQL

│   └── seed.ts                     # dev seed data

├── public/

│   ├── favicon.ico

│   └── brand/

│       └── d3v-credit.svg          # the d3v wordmark, no characters

├── tests/

│   ├── unit/

│   └── e2e/

├── wrangler.toml

├── drizzle.config.ts

├── biome.json

├── tailwind.config.ts

├── tsconfig.json

├── vite.config.ts

├── package.json

├── pnpm-lock.yaml

├── README.md

└── CLAUDE.md                       # this file (a copy of this brief in the repo)

Add a copy of this brief as CLAUDE.md in the repo root so future Claude Code sessions pick it up automatically. Keep it in sync with reality — when something changes, update the doc.

## 5. Brand and design system

### 5.1 Aesthetic direction

CORE's UI is clean, minimalistic, professional, dark by default — the visual opposite of Discord's playful clutter or Twitch's purple-everything. References Ollie has called out: clipping.net, corecrew.org, and a CodePen by Margarita-the-solid (codepen.io/Margarita-the-solid/pen/NPRPBjd). Treat them as direction, not pixel-perfect targets.

The d3vclippedit clipping-account logo is gothic / metal in style (jagged blackletter d3v wordmark). CORE's UI is not that. The d3v aesthetic appears only as a developer-credit treatment (footer "Built by @d3vclippedit", About page) — the platform itself is sharp, sober, and modern.

### 5.2 Tokens

/* Colors — start here, refine in code */

--bg:          #0A0A0C;   /* page background */

--bg-elev-1:   #111114;   /* cards, surfaces */

--bg-elev-2:   #18181C;   /* hover, popovers */

--border:      #222227;

--text:        #F5F5F7;

--text-dim:    #A1A1AA;

--text-faint:  #6B6B73;

--accent:      #F5F5F7;   /* default white-on-black; community owners override per-community */

--danger:      #E5484D;

--success:     #3DD68C;

/* Type — pair a sharp grotesk with a mono accent */

--font-sans:   "Inter", "Geist", system-ui, sans-serif;

--font-mono:   "JetBrains Mono", ui-monospace, monospace;

--font-display: "Inter", system-ui, sans-serif;  /* tight tracking, weight 600+ */

/* Radii */

--radius-sm:   6px;

--radius-md:   10px;

--radius-lg:   14px;

/* Shadow — restrained */

--shadow-1:    0 1px 0 rgba(255,255,255,0.04) inset;

/* Spacing — Tailwind defaults are fine; favor wider gutters than typical SaaS */

### 5.3 Layout principles

- Three-column AppShell on desktop: left nav (subscribed communities), center feed, right rail (community info, rules, mods).

- Two-column on tablet (drop right rail).

- Single-column on mobile (hide left nav behind drawer).

- Generous padding. Page max-width ~1280px. Center column max-width ~720px on community feeds.

- No boxes inside boxes inside boxes. One level of elevation per surface.

### 5.4 Logo and credit treatment — IMPORTANT

The user-supplied d3vclippedit logo image contains a circular collage with portraits of named real people (Marlon, Lacy, Jason the Ween, Sketch, Plaqueboymax, Arky, Cinna, Yugi2x, Adapt). Do not use any of these portraits anywhere — not as decoration, not as backgrounds, not as placeholders. They are likeness rights for real streamers and not licensed for use on this platform.

What you can extract and use:

- The jagged d3v wordmark (the central gothic text).

- The d3vclippedit monospace lockup beneath it.

- The code-snippet textures (while (grind) { … }) — taste-dependent; safe to use as a footer Easter egg or About-page accent, not as primary brand chrome.

Where these appear:

- Footer: Built by @d3vclippedit with the d3v wordmark as a small SVG and a link to Ollie's social links.

- About page: a "Made by @d3vclippedit" section with the d3v wordmark, the code-snippet motif, and links to Twitter/X, TikTok, YouTube, Twitch, etc.

- Nowhere else. The platform's primary logo is a CORE wordmark you'll create — not d3v.

### 5.5 CORE wordmark (interim)

Until Ollie commissions a real CORE logo, use a clean text-mark: CORE in --font-display, weight 700, tight tracking (-0.02em), all caps. Treat the dot of the O (the counter) as a brand element — a subtle green or accent fill, optional. Keep an SVG version in public/brand/core-wordmark.svg.

## 6. Database schema (initial sketch)

This is a starting point. Adjust as you implement, but match the V1/V2 boundary in §2.3 — V2 columns/tables get added but stay unwired.

// users

{

id: text (uuid),                      // primary key

email: text unique not null,

emailVerifiedAt: integer (timestamp), // null until verified

handle: text unique not null,         // the @handle, lowercase, regex ^[a-z0-9_]{3,20}$

displayName: text not null,           // editable, 1-32 chars, no @ prefix on display

passwordHash: text not null,          // argon2id

avatarUrl: text,                      // R2 url

bio: text,

createdAt: integer not null,

updatedAt: integer not null,

deletedAt: integer,                   // soft delete

// V2 columns:

xp: integer default 0,

level: integer default 0,

reputation: integer default 0,

isPlatformAdmin: integer default 0,   // small set of humans (incl. Ollie)

isVerifiedStreamer: integer default 0 // manually granted in V1

}

// sessions  -- stored in KV, not D1; key = session token; value = { userId, createdAt, expiresAt }

// email_verifications

{ id, userId, token, expiresAt, createdAt }

// password_resets

{ id, userId, token, expiresAt, usedAt, createdAt }

// communities

{

id: text (uuid),

slug: text unique not null,           // URL: /c/<slug>

name: text not null,                  // display

tagline: text,

description: text,                    // markdown

rules: text,                          // markdown — V1 single-blob; V2 separate `community_rules` table

bannerUrl: text,

iconUrl: text,

accentColor: text,                    // hex

ownerId: text not null references users(id),

isVerified: integer default 0,        // matches owner.isVerifiedStreamer at creation

isPublic: integer default 1,

memberCount: integer default 0,       // denormalized

createdAt, updatedAt, deletedAt

}

// community_memberships

{

userId, communityId,

role: text,                           // 'member' | 'mod' | 'senior_mod' | 'admin' | 'streamer'

joinedAt, updatedAt,

// V2:

reputation: integer default 0

}

// PK: (userId, communityId)

// community_sections   -- V2 schema, V1 only renders 'general'

{

id, communityId,

slug: text not null,                  // 'general' | 'clips' | 'announcements' | 'suggestions' | 'memes' | 'events' | 'questions' | 'updates'

name: text,

description: text,

position: integer,

postPermission: text,                 // 'anyone' | 'staff_only' (announcements)

createdAt

}

// V1 seed: only 'general' per community on creation

// posts

{

id, communityId, sectionId, authorId,

type: text,                           // 'text' | 'image' | 'link' | 'video' | 'poll' (poll = V2)

title: text not null,

body: text,                           // markdown for text; caption for image/video

url: text,                            // for link/video posts

imageUrl: text,                       // for image posts (R2)

embedKind: text,                      // 'twitch_clip' | 'twitch_vod' | 'youtube' | null

embedRef: text,                       // canonical id parsed from url

score: integer default 0,             // upvotes - downvotes (denormalized, recomputed)

upvotes: integer default 0,

downvotes: integer default 0,

commentCount: integer default 0,

isPinned: integer default 0,

isFeatured: integer default 0,

removedAt: integer,                   // soft removal by mod

removedByUserId: text,

removedReason: text,

createdAt, updatedAt

}

// comments

{

id, postId, parentCommentId,          // null = top-level

authorId,

body: text,                           // markdown

score, upvotes, downvotes,

removedAt, removedByUserId, removedReason,

createdAt, updatedAt

}

// votes  -- one row per (user, target)

{

userId, targetType: text ('post' | 'comment'), targetId,

value: integer,                       // -1, 0, 1

createdAt, updatedAt

}

// PK: (userId, targetType, targetId)

// reports

{

id, reporterId, targetType, targetId, communityId,

reason: text,                         // 'spam' | 'harassment' | 'nsfw' | 'off_topic' | 'other'

details: text,

status: text default 'open',          // 'open' | 'actioned' | 'dismissed'

resolvedByUserId, resolvedAt, resolutionNote,

createdAt

}

// moderation_actions  -- audit log, append-only

{

id, communityId, actorId,

action: text,                         // 'remove_post' | 'remove_comment' | 'ban_user' | 'timeout_user' | 'pin_post' | 'feature_post' | 'role_change' | 'settings_change'

targetType, targetId,

metadata: text,                       // json blob

createdAt

}

// bans / timeouts

{

id, communityId, userId, mutedByUserId,

type: text,                           // 'ban' | 'timeout'

expiresAt: integer,                   // null = permanent

reason,

createdAt

}

// V2 stub tables (create empty; do not wire to UI in V1):

// badges { id, code, name, description, iconUrl, scope: 'platform' | 'community', communityId, createdAt }

// user_badges { userId, badgeId, awardedAt, awardedByUserId }

// follows { followerId, followeeId, createdAt }

// bookmarks { userId, postId, createdAt }

// post_tags { postId, tag }

Add a schema_version row in a meta table. Bump when migrations run.

## 7. Authentication system

### 7.1 Sign up

- Inputs: email, handle, display name, password.

- Validation:

  - Email: valid RFC + unique.

  - Handle: regex ^[a-z0-9_]{3,20}$ (lowercase, alphanumeric + underscore). Must be unique. Disallow a reserved list (admin, core, mod, staff, support, help, about, terms, privacy, api, c, u, auth, settings, d3vclippedit — keep this list in app/lib/auth/reserved-handles.ts).

  - Display name: 1–32 chars, can include unicode, trimmed.

  - Password: min 10 chars; must contain at least 3 of {lowercase, uppercase, digit, symbol}; reject the 1k-most-common-passwords list (ship a small embedded list).

- On success: create user with emailVerifiedAt: null, send verification email via Resend, sign user in (limited session — can browse, cannot post until verified), redirect to /auth/check-email.

### 7.2 Login

- Accept either email OR @handle in the same input field; detect which by presence of @ prefix or email-shape.

- Verify password (Argon2id).

- Issue session token in KV with 30-day expiry; set as HttpOnly + Secure + SameSite=Lax cookie.

- Track lastLoginAt and (optional V2) IP for security.

### 7.3 Sessions

- Stored in KV under session:<token>. Token is a 32-byte random string, base64url-encoded.

- Cookie name: core_session. Cookie attributes: HttpOnly; Secure; Path=/; SameSite=Lax; Max-Age=2592000.

- On every request: load session from KV, attach user to Remix loader context. If expired, clear cookie.

- Logout: delete KV entry, clear cookie.

### 7.4 Email verification

- Token: 32-byte random, base64url. Stored in email_verifications row with 24h expiry.

- Email template: minimal HTML, CORE branded, single CTA "Verify email."

- Endpoint /auth/verify/:token consumes token, sets emailVerifiedAt, redirects to home with a toast.

- Unverified users can browse and read; cannot post, comment, vote, or create communities.

### 7.5 Password reset

- Forgot flow: email or handle → if account exists, send reset email (don't disclose existence on the public response — generic "if an account exists, we sent it"). Token, 1h expiry.

- Reset endpoint accepts new password, runs same validation as signup, invalidates all existing sessions for that user.

### 7.6 Rate limits (KV-backed)

- Login: 10 per 10 minutes per IP, 5 per hour per email/handle.

- Signup: 5 per hour per IP.

- Forgot password: 3 per hour per IP/email.

- Post create: 6 per minute per user.

- Comment create: 12 per minute per user.

- Vote: 60 per minute per user.

### 7.7 Display name vs. handle — UI rule

- The handle (@username) is the canonical, unique identity. URL: /u/<handle>.

- The display name is what's rendered most places (post author, comment, community owner). The handle appears in muted text underneath or as a hover/tap target.

- Format pattern: <DisplayName>  ·  @handle in cards; in dense lists, <DisplayName> only with @handle as alt-text/title.

## 8. Community System spec (the centerpiece)

### 8.1 Community lifecycle

- Creation: Gated for V1 — see §13. Presume "verified streamers + manual approval" until Ollie says otherwise. Schema and routes ready; gating implemented as a feature flag.

- Customization: Owner (or Admin) can edit banner, icon, accent color, tagline, description, rules. Live preview in the editor.

- Deletion: Owner can soft-delete (sets deletedAt). Hard delete is platform-admin-only via a CLI script (don't build a UI).

- Transfer of ownership: V2.

### 8.2 Community Hub layout

- Header: banner (16:5 aspect crop), icon overlapping banner edge, name + tagline, subscribe button, member count, owner credit (@handle with verified-streamer badge if applicable).

- Sub-nav: Feed / About / Rules / Members / (Mod — staff only).

- Center: the feed (V1: "General" only).

- Right rail: about excerpt, rules excerpt, staff list, "Create post" button.

### 8.3 Sections (V1: General only; V2: rest)

Schema in §6 includes a community_sections table. Always seed general on community creation in V1. Other section slugs (clips, announcements, suggestions, memes, events, questions, updates) are reserved — do not allow user-defined slugs that collide with them. For V1, hide section navigation entirely; render the one general section as the default feed.

announcements has a postPermission: 'staff_only' constraint enforced at the API layer for V2. Stub the constraint in V1.

### 8.4 Post types (V1)

- text — title + markdown body.

- image — title + uploaded image (R2) + optional caption.

- link — title + url, server-side parsed for OpenGraph preview (cache result in KV for 24h).

- video / clip embed — title + url; if URL matches a Twitch clip, Twitch VOD, or YouTube video, parse → embedKind + embedRef and render the appropriate embed.

- poll — schema only, no UI in V1.

### 8.5 Voting

- +1 upvote / -1 downvote / 0 no vote, per user per target.

- Score = upvotes - downvotes (recompute trigger on vote write).

- Hot-sort uses a Reddit-style decay: score / pow(hours_since_post + 2, 1.8) — implement as a SQL view or a periodic recompute, simplest path first.

- Don't display downvotes on V1 UI (Reddit-style: only show net score). Keep them in DB and accessible to mods.

### 8.6 Comments

- Threaded: parentCommentId self-reference. V1 renders 3 levels of nesting visually; deeper nests linkify into a focused view.

- Sort: top / new / oldest. Default top.

- Vote on comments same as posts.

### 8.7 Roles and permissions

Permission matrix — enforce at the server (in Remix actions/loaders), not just in the UI.

| Permission | Member | Mod | Senior Mod | Admin | Streamer |
| --- | --- | --- | --- | --- | --- |
| Read public posts | ✓ | ✓ | ✓ | ✓ | ✓ |
| Post / comment / vote | ✓ | ✓ | ✓ | ✓ | ✓ |
| Remove post / comment |  | ✓ | ✓ | ✓ | ✓ |
| Pin post |  | ✓ | ✓ | ✓ | ✓ |
| Feature post |  |  | ✓ | ✓ | ✓ |
| Timeout user |  | ✓ | ✓ | ✓ | ✓ |
| Ban user |  |  | ✓ | ✓ | ✓ |
| Manage rules / sections |  |  | ✓ | ✓ | ✓ |
| Customize community theme |  |  |  | ✓ | ✓ |
| Manage staff (assign/remove mods) |  |  | ✓* | ✓ | ✓ |
| Manage admins |  |  |  |  | ✓ |
| Configure verification |  |  |  |  | ✓ |
| Transfer ownership |  |  |  |  | ✓ (V2) |
| Delete community |  |  |  |  | ✓ |
| Post in announcements |  |  |  | ✓ | ✓ |

*Senior Mod can manage Mods only, not other Senior Mods or above.

Implement helpers in app/lib/permissions.ts:

canRemovePost(viewer, post, community): boolean

canBan(viewer, target, community): boolean

isStaff(membership): boolean

roleAtLeast(membership, role): boolean

The Streamer role gets a unique visual treatment:

- Verified badge (<VerifiedBadge /> component, custom SVG checkmark).

- Highlighted username — accent-colored display name on cards and comment threads.

- Profile accent / glow — subtle radial gradient on their author cell.

- "Owner" indicator on community-staff list.

### 8.8 Moderation flow

- Report: Any logged-in user can report a post or comment. Modal with reason + free text. Writes to reports.

- Queue: /c/:slug/mod/queue — staff-only. Lists open reports with target preview, reason, reporter (handle), timestamp.

- Action: Approve (dismiss), Remove (soft-delete target + write moderation_actions), Ban/Timeout user.

- Audit log: /c/:slug/mod/audit — paginated list of all moderation_actions for the community. Read-only.

- Bans/timeouts: When a user posts/comments, check bans table for active row in community.

- Appeals: V2 — show a stub UI link "Appeal removed" that opens a modal explaining appeals will be available later.

### 8.9 Discovery (V1: light)

- /communities — directory page. Sort: top (member count desc), new (createdAt desc), trending (post-count last 7d desc). Pagination.

- Platform home / for logged-in users: feed of subscribed communities (chronological + interleaved hot from each); for logged-out, the directory page.

### 8.10 User profile (V1)

- /u/<handle>: avatar, display name, handle, joined date, bio, list of communities they're a member of (visible per V1; V2 may make private), recent posts, recent comments. No follow button (V2). No badges (V2). XP / level / streak surfaces hidden in V1.

## 9. Phased build plan

Each phase has an explicit verification gate. Do not start the next phase until the previous phase's gate is green.

### Phase 0 — Project setup (target: half-day)

- Init repo with pnpm, Remix Cloudflare template, Tailwind, Biome, Vitest.

- Install Drizzle + drizzle-kit; configure for D1.

- Wire Cloudflare Pages project. Local: wrangler pages dev. Bindings: DB (D1), KV (KV namespace), R2 (R2 bucket), RESEND_API_KEY (secret).

- Create empty layouts (AppShell, Header, Footer) with the design tokens from §5.2. Footer includes "Built by @d3vclippedit" placeholder.

- Seed the meta table with schema_version: 1.

- Push to GitHub. Create Cloudflare Pages project pointing at main. Verify auto-deploy on push.

Gate: A pages.dev URL renders a styled empty homepage with header + footer + "Built by @d3vclippedit" credit. No errors in Workers logs.

### Phase 1 — Auth (target: 2 days)

- Drizzle schema for users, email_verifications, password_resets. Generate + apply migration.

- KV-backed session helpers in app/lib/auth/session.ts.

- Argon2id password hashing in app/lib/auth/password.ts.

- Resend integration in app/lib/auth/email.ts (single function: sendEmail({ to, subject, html })).

- Routes: auth.signup, auth.login, auth.logout, auth.verify.$token, auth.forgot, auth.reset.$token.

- Reserved-handle list and validation.

- Middleware to attach user to Remix context.

- Unit tests for password validation, handle regex, reserved-handle blocking.

- Playwright happy-path E2E: signup → verify → logout → login.

Gate: All auth flows work end-to-end on pages.dev. Tests green. Verification email arrives. Sessions persist across reloads.

### Phase 2 — Communities and customization (target: 2–3 days)

- Schema: communities, community_memberships, community_sections. Migration.

- Routes: /c/:slug, /c/:slug/about, /c/:slug/rules, /c/:slug/members, /communities, /communities/new.

- Community creation form (gated — see §13). Auto-creates general section and a streamer-role membership for the creator.

- Customization page for owner/admin: banner upload (R2), icon upload, accent color picker, description (markdown), rules (markdown), tagline.

- Subscribe / unsubscribe action — writes community_memberships row with role member.

- Member directory shows name, handle, role (badge per role).

- Community header reads accent color and themes the page.

Gate: Two streamers can create communities, customize them, and members can subscribe/unsubscribe. Mobile layout works.

### Phase 3 — Posts, comments, voting (target: 3–4 days)

- Schema: posts, comments, votes. Migration.

- Post composer (Tiptap minimal). Type tabs: Text / Image / Link.

- Image upload via signed R2 URL.

- URL paste detection: parse Twitch/YouTube → embed metadata; OpenGraph fetch for arbitrary links (cache 24h in KV).

- Post permalink page /c/:slug/posts/:postId. Shows post + comments tree.

- Comment composer + nested reply UI.

- Vote API + UI (optimistic update, rollback on error).

- Feed sort: hot (default), new, top.

- Post pin (mod+) and feature (senior-mod+) actions.

- Rate limits applied to post/comment/vote actions.

Gate: Full post → comment → vote loop works. Embeds render. Hot sort returns a believable order. Pinning works. Mobile feed legible.

### Phase 4 — Roles + moderation (target: 2 days)

- Permission helpers in app/lib/permissions.ts with thorough unit tests.

- Mod dashboard routes: /c/:slug/mod/{queue,audit,settings,staff}.

- Report flow (UI on every post/comment).

- Remove post/comment action with required reason → audit log entry.

- Timeout / ban user action → enforced at post/comment endpoints.

- Staff management UI: assign/remove Mod or Senior Mod within bounds of viewer's role.

- Verified-streamer badge: a CLI script scripts/verify-streamer.ts that takes a handle and sets users.isVerifiedStreamer = 1. Run by Ollie locally with prod D1 binding.

Gate: Reports flow into queue, mods can resolve them, audit log records every action, banned users get rejected on post attempts. Permission tests pass.

### Phase 5 — Polish + V2 stubs (target: 1–2 days)

- Add stub schemas: badges, user_badges, follows, bookmarks, post_tags.

- Verify the community_sections model is forward-compatible (general renders correctly when other sections are added later).

- Ensure /about, /legal/terms, /legal/privacy exist with at least placeholder content. The /about page properly credits @d3vclippedit using the d3v wordmark + social links (Ollie supplies the URLs in chat).

- Empty/loading/error states reviewed across all routes.

- Lighthouse pass: a11y > 95, performance > 85.

- Open-graph + favicon set.

- README with local dev + deployment instructions.

Gate: Production-grade polish. No console errors on common flows. CLAUDE.md in the repo updated to reflect what shipped.

### Phase 6 — Production cutover (when Ollie says go)

- Custom domain attached to Cloudflare Pages.

- Production secrets set (Resend, etc.) via Wrangler.

- Final E2E run on the custom domain.

- Tag v1.0.0. Open issues for the V2 backlog.

## 10. GitHub + Cloudflare deployment

### 10.1 First-time setup (Ollie does these)

- Create a GitHub repo: d3vclippedit/core (or chosen name). Empty.

- Create a Cloudflare account (or use existing). Note: Account ID, API token with Pages + D1 + R2 + KV permissions.

- Provide Claude Code with: GitHub repo URL, Cloudflare Account ID. Do not paste API tokens into the chat — set them as GitHub Actions secrets directly.

### 10.2 What Claude Code does

- Run git init, set remote, push initial scaffold.

- Create wrangler.toml with bindings (DB, KV, R2). Use placeholders for IDs and have Ollie populate via wrangler after creating resources.

- Provide commands Ollie runs once:

wrangler d1 create core-db

wrangler kv:namespace create core-sessions

wrangler r2 bucket create core-media

- Update wrangler.toml with the returned IDs.

- Apply migrations: pnpm drizzle-kit generate && wrangler d1 migrations apply core-db.

- GitHub Actions workflow .github/workflows/deploy.yml runs on push to main:

- run: pnpm install

- run: pnpm typecheck && pnpm lint

- run: pnpm test

- run: pnpm build

- uses: cloudflare/pages-action@v1

with:

apiToken: ${{ secrets.CLOUDFLARE_API_TOKEN }}

accountId: ${{ secrets.CLOUDFLARE_ACCOUNT_ID }}

projectName: core

directory: build/client

- CI workflow .github/workflows/ci.yml runs on PR with the same checks minus deploy.

### 10.3 Secrets to set

In GitHub Actions repo secrets:

- CLOUDFLARE_API_TOKEN

- CLOUDFLARE_ACCOUNT_ID

In Cloudflare via Wrangler (for runtime):

- RESEND_API_KEY (wrangler pages secret put RESEND_API_KEY)

- SESSION_SECRET (32 random bytes, used to sign session cookies)

### 10.4 Local dev

pnpm install

cp .dev.vars.example .dev.vars   # contains local Resend test key, etc.

pnpm dev                          # wrangler pages dev

pnpm db:migrate                   # local D1 migrations

pnpm db:seed                      # dev seed data

pnpm test                         # vitest

pnpm test:e2e                     # playwright

## 11. V2 stubs — what V1 must accommodate

Make sure these slot in cleanly later. Do not implement.

- Section types beyond General. Schema already supports; V1 hides the section nav and locks all posting to general. Adding more sections in V2 = enabling the nav + section-pick step in the composer.

- Polls. posts.type enum already includes poll. V2 adds a poll_options table + vote logic.

- Badges + achievements. Tables exist. V2 adds awarding logic + display on profiles.

- XP / level / reputation. Columns exist on users and community_memberships. V2 adds accrual triggers + display.

- Leaderboards. Pure read against xp and reputation columns. No schema change.

- Followers / following. follows table exists. V2 adds API + UI.

- Bookmarks / saves. bookmarks table exists. V2 adds API + UI.

- Tags / categories on posts. post_tags table exists.

- Trending algorithm. Replace simple last-24h-top-score query with a real time-decay + community-diversity scoring job in a Worker Cron.

- Auto-moderation. Reserved hooks at post/comment create endpoints — V2 adds keyword filter + classifier.

- Appeals system. Stub link in removal modal goes to /c/:slug/mod/appeals (V2).

- Anonymous-by-default reporting. Reports already track reporter; V2 may anonymize for moderators.

## 12. Don't-do list

- Do not use any of the streamer portraits from the d3vclippedit logo. (§5.4)

- Do not implement chat / DMs / voice / WebSockets. CORE is forum-style, not real-time.

- Do not introduce a separate backend service; Remix server actions on Cloudflare Pages handle everything.

- Do not adopt new third-party SaaS without permission.

- Do not implement V2 features in V1 unless they are trivial (§2.3).

- Do not let the UI become Discord-purple, Twitch-purple, or gamer-stylized. Clean, minimal, sharp.

- Do not collect any PII beyond email + handle + display name + bio.

- Do not paste API keys into commits. Secrets via env / Wrangler only.

- Do not commit .dev.vars, wrangler.toml if it has real IDs (use a wrangler.toml.example), or node_modules.

## 13. Open questions for Ollie (answer in chat before relevant phase)

### 13.1 The CORE name — read this carefully

There is an unaffiliated streaming group called CORE that just launched. Ollie is not affiliated with them. The name is being used here strategically: the bet is that the platform launches with CORE-the-group as a flagship anchor community, and the name itself becomes a magnet that helps draw them in.

This is a real bet with real downside, and the brief calls it out explicitly so Claude Code does not assume the name is settled:

- Trademark / brand-confusion risk. If CORE-the-group hasn't filed a mark, the name is technically usable, but there is a real chance they (or their management) object once they see a website running under their identity. "I'm building this for you" is a legitimate posture; "I'm using your name without asking" is not. The way to thread that needle is to reach out before a public launch, not after.

- No-deal scenario. If CORE-the-group says no to a partnership, the platform can't keep the name long-term. Have a backup name ready before public launch.

- What this means for V1. Ship to *.pages.dev under the working name CORE. Do not buy a custom domain branded as core.<tld> until the conversation with CORE-the-group has happened. Use neutral copy on the homepage that doesn't imply the streaming group is affiliated (no logos that aren't yours, no text like "the official CORE community" — only "CORE — communities for creators").

- About-page disclosure. Add a one-line disclosure: "CORE the platform is built by @d3vclippedit and is not affiliated with the CORE streaming collective. We're building this in hopes of partnering with them and many other creators." Keep it short, honest, and unbothered.

Decisions Ollie needs to make:

- Outreach timing. When does Ollie message CORE-the-group? Recommendation: after Phase 2 (a working communities prototype) so the pitch is "look at this, want to be the first community on it?" rather than vapor.

- Backup name. Pick one now so it's not panic-decided later. Examples: Hub, Stage, Forum (taken), Squad, Pulse, Caliber, Bandstand, Atrium, Frontline, Channel One, Anchor. Lock a backup; it doesn't have to be the public-launch name, just an "if CORE-the-group says no, we ship as ___" answer.

- Domain purchase. Do not buy a domain that names CORE specifically until the partnership is confirmed. A neutral domain (e.g., a creator-platform-y name) bought now is fine; renaming the project to match the domain at launch is also fine.

This is the single biggest non-engineering risk on the project. Get it right.

### 13.2 Other open questions

- Community creation gating. Options for V1:

  - (a) Anyone with a verified email can create a community.

  - (b) Only verified streamers + manually approved users can create.

  - (c) Closed: Ollie creates them via CLI, owners get assigned. Recommendation: (b) for V1 to control quality and moderation surface. Confirm or change.

- Verified-streamer criteria. What proves "real streamer"? Manual review of the streamer's Twitch / YouTube / Kick channel by Ollie? Public follower threshold? Both?

- Email sender domain. Resend needs a verified sending domain. Will it be noreply@<final-domain> once the domain is bought?

- Reserved community slugs. Any slugs Ollie wants reserved for own use? (e.g., core-staff, feedback.)

- d3vclippedit social links. Provide URLs for Twitter/X, TikTok, YouTube, Twitch, Instagram so the About page can link out.

- Community-owner application copy. When (b) is enforced, the rejection/pending email and UI copy needs Ollie's voice. Can be drafted by Claude Code, requires Ollie sign-off.

- Legal pages. Use generic placeholder Terms/Privacy for V1, or commission real ones before public launch? Recommend: placeholder for pages.dev, real ones before custom-domain launch.

- Brand color. Default accent in §5.2 is white (#F5F5F7). If Ollie wants a real CORE accent color (a green, an electric blue, etc.), provide it.

## 14. Conventions and code style

- TypeScript strict everywhere. No any outside genuinely-untyped third-party adapters.

- Server-only code in *.server.ts files when needed (Remix convention).

- Loaders return json({ ... }) with explicit types from Drizzle inference.

- Actions return redirect() on success or json({ errors }, { status: 400 }) on validation fail.

- Form handling: native <Form> + Remix useActionData. No client-side fetch unless necessary.

- Components are functional. Hooks named useX. State colocated with the component that owns it.

- Tailwind classes ordered: layout → spacing → typography → color → state. Use cn() helper for conditional classes.

- Commit message convention:

  - feat(scope): subject

  - fix(scope): subject

  - chore(scope): subject

  - refactor(scope): subject

  - docs(scope): subject

  - test(scope): subject

- Branch model: trunk-based, main is always deployable. Use feature branches for anything > a few hours of work; PR into main.

- One PR = one phase's gate, ideally.

## 15. Communication with Ollie

- When you finish a phase, post in chat: "Phase N complete. Verification: …. Live at <pages.dev URL>. Open questions: …" and wait for ack before starting the next phase.

- When you hit a decision that affects user-visible product or brand, post in chat with a recommended option and a one-line rationale, then wait.

- When something in this document is wrong, edit it in the same PR as the code change and call out the edit in chat.

- When you've been working > 2 hours without a checkpoint message, send one anyway. Ollie should never wonder what's going on.

## 16. Definition of done for V1 launch

- All Phase 0–5 gates passed.

- App deployed to <chosen-domain> (or core.pages.dev if domain not yet bought).

- A "Phase 6 cutover" PR with: real legal pages, custom domain DNS, prod secrets verified, Sentry on (if Ollie wants it), CLAUDE.md current.

- A short LAUNCH-NOTES.md summarizing the V1 feature set, known limitations, and the V2 backlog issues.

- Ollie has tested signup → community create → post → comment → vote → moderate → ban end-to-end on production.

That's V1. Ship it, then we plan V2.

Last updated: May 2026 — initial brief by Ollie + Claude. Update this doc as decisions change.